GD & SIGNATRAIN

Integrated Platform
Product Definition

Version 1.0

Shared Platform Core | Signatrain Training Portal | Greenwald Doherty Client Portal | Legislative Tracking MVP-Lite

| Document field | Value |
| --- | --- |
| Status | Working baseline for product architecture, backlog preparation, prototyping, and vendor estimation |
| Date | 25 June 2026 |
| Classification | Confidential |
| Public products | Greenwald Doherty and Signatrain |
| Infrastructure layer | Company 3 - non-public at launch |

Document intent This document records the product decisions confirmed to date. It is not a final technical design, legal policy, implementation estimate, or substitute for vendor/API due diligence.

# Document Control

| Field | Definition |
| --- | --- |
| Version | 1.0 |
| Status | Working baseline - accepted product decisions captured; dependencies listed explicitly |
| Audience | Product owners, solution architects, developers, operations leads, and prototype builders |
| Source basis | Enterprise Strategy v2.2 (June 2026); Technical Architecture & Integration Questions (June 2026); stakeholder clarifications and accepted recommendations |
| Companion artifact | GD & Signatrain Role-Permission Matrix v1.0.xlsx |
| Next artifacts | Feature map, user journeys, domain/data model, integration architecture, MVP backlog, technical specification, estimate, and Codex demo specification |

## How to read this document

Core MVP: baseline production scope unless commercially removed.

Optional priced module: separately estimated and selectable without redesigning the core domain model.

Later phase: intentionally deferred from the first production release.

Open dependency: product behavior is defined, but vendor capability, legal policy, data access, or account configuration remains to be confirmed.

The disposable demo is a separate non-production codebase and is not the foundation of the production platform.

# 1. Executive Summary

The target product is a shared multi-tenant platform with two public-facing portals: Greenwald Doherty (GD) and Signatrain. Company 3 remains invisible to end users and supplies reusable services, initially the Bot integration and legislative tracking.

The platform shares identity, organizations, role assignments, entitlements, seat allocation, billing references, notifications, and audit infrastructure. Legal-service data and training data remain in separate product domains.

Signatrain has distinct HR and Manager products. HR subscribers receive HR Masterclasses, Risk Roundtable access, New HR Bootcamp, the HR/scenario library, the third-party Bot, and optional legislative tracking. Manager subscribers receive the scenario library, core manager sessions, and manager courses.

The GD portal is a secure client front door, not a Centerbase replacement. It supports onboarding, legal request intake and triage, limited matter status, secure operational communication, document upload, scheduling, template access, benefit usage, legislative alerts, project requests, invoice references, and automatic Signatrain seat provisioning.

Legislative Tracking MVP-Lite is separately priced. It provides manual alert creation, attorney review and sign-off, jurisdiction targeting, portal/email distribution, read status, archive, and audit. Automated monitoring and AI agents are outside this project.

Primary architecture decision Build both portals on a shared platform core. A company may receive Signatrain through a GD plan, purchase Signatrain directly, or hold both products independently.

# 2. Product and Platform Architecture

## 2.1 Two public front doors

| SHARED PLATFORM CORE Identity ¦ Organizations ¦ Roles ¦ Entitlements ¦ Seats ¦ Billing References ¦ Notifications ¦ Audit |  |
| --- | --- |
| GREENWALD DOHERTY PORTAL Client front door for legal-service subscriptions and requests | SIGNATRAIN PORTAL HR and Manager training products |
| COMPANY 3 SERVICES AND THIRD-PARTY SYSTEMS Bot embed ¦ Legislative Tracking ¦ Centerbase ¦ Stripe ¦ Zoom ¦ Calendly ¦ Adobe Sign ¦ Secure Video |  |

## 2.2 Data boundary principles

Shared: identity, organization, membership, role assignments, entitlements, seat allocation, subscription references, notification preferences, and cross-product navigation.

Signatrain-only: learning content, enrollments, video progress, attendance, completion, cohorts, evaluations, and certificates.

GD-only: legal requests, secure threads, attachments, attorney assignment, limited matter summaries, onboarding, benefit usage, project requests, and legal-service references.

Centerbase-restricted: complete matters, legal work product, time entries, full billing detail, document filing, and authoritative client/matter records.

Platform administrators may manage technical identity and entitlement metadata without default access to privileged GD legal content.

## 2.3 Account and tenancy rules

Initial scale target: up to 500 customer organizations, approximately 2,000 external users, and approximately 100 concurrent video viewers.

An external account belongs to one customer organization per email address. Access to another organization requires a separate email/account.

One account may hold multiple roles and access both products when entitled.

Internal roles may operate across organizations according to their administrative scope.

Permissions are additive, except where legal-data restrictions explicitly override general technical privileges.

# 3. Release Scope and Commercial Packaging

| Area | Included behavior | Classification | Boundary |
| --- | --- | --- | --- |
| Shared Platform Core | Identity, organization/user administration, roles, entitlements, seats, product switcher, notifications, audit, CSV exports | Core MVP | Required for both portals |
| Signatrain | HR and Manager products, library, courses, scenarios, live sessions, cohorts, completion, certificates, administration | Core MVP | Both subscription products included |
| GD Client Portal | Onboarding, requests, triage, secure thread, scheduling, documents, templates, benefit usage, matter summary, Signatrain provisioning | Core MVP | Client front door; Centerbase remains authoritative |
| Legislative Tracking MVP-Lite | Manual alerts, review, targeting, distribution, read status, archive, audit | Optional priced module | Included in GD plans; buy-up for Signatrain HR |
| Online Subscription Payments | Stripe card, ACH, invoices/PO, checkout, renewals, coupons, custom prices | Optional priced module | Manual provisioning remains available |
| Third-Party Bot | Authenticated embed for eligible HR users | Core integration | Bot itself is not built |
| Disposable Demo | Role switcher, mock data, simulated integrations and checkout | Separate prototype | Not production code |

## 3.1 Explicitly deferred

Automated legislative monitoring, scraping, AI classification, or monitoring agents.

A public Company 3 portal, external licensing platform, marketplace, or Document Vault.

Replacement of Centerbase or replication of complete legal matter management.

Native iOS/Android applications, enterprise SSO, formal SOC 2, formal WCAG certification, and penetration testing in the first release.

White-label customer branding for private cohorts.

A full assessment engine, proctoring, searchable transcripts, direct SHRM/HRCI API reporting, advanced churn analytics, or HubSpot learner-event synchronization.

Full content version rollback. The MVP retains a change log and approval history only.

# 4. Roles and Access Model

| Role | Type | Definition |
| --- | --- | --- |
| Platform Super Admin | Internal | Cross-product technical administration. No default access to privileged GD request content. |
| Signatrain Super Admin | Internal | Full Signatrain operational administration. |
| Signatrain Ops / Content Admin | Internal | Day-to-day Signatrain content, sessions, cohorts, completion, and support. |
| Faculty / Content Reviewer | Internal | Assigned training content review and assigned session delivery. |
| GD Operations Admin | Internal | GD onboarding, plans, legal request triage, scheduling, benefit administration. |
| GD Attorney | Internal | Assigned legal requests/matters, legal review, alert sign-off. |
| GD Content / Template Admin | Internal | GD templates and legislative alert drafting/administration. |
| Company Owner | External | Buyer and primary external company administrator, including billing. |
| Company HR Admin | External | External user and seat administration plus company training reporting; no billing. |
| HR Subscriber | External | Signatrain HR product user. |
| Manager Subscriber | External | Signatrain Manager product user. |
| GD Client User | External | GD client-service portal user subject to plan and request privacy. |

Role combination rule Roles may be combined. Example: a Company Owner may also be an HR Subscriber and GD Client User. Detailed permissions are maintained in the companion matrix.

# 5. Shared Platform Core

| ID | Requirement | Classification | Business rule / note |
| --- | --- | --- | --- |
| CORE-01 | Provide one authentication entry point and show only entitled products. | Core MVP | Users with both products receive a My Products switcher. |
| CORE-02 | Support multiple roles on one account with additive permissions. | Core MVP | Legal-data restrictions override general technical access. |
| CORE-03 | Represent each customer as an organization with profile, status, plan references, jurisdictions, and admins. | Core MVP | Statuses: active, suspended, archived, reactivated. |
| CORE-04 | Allow internal admins, Company Owners, and Company HR Admins to invite users within permitted scope. | Core MVP | Manual provisioning is the default launch model. |
| CORE-05 | Allow authorized admins to archive/reactivate users and transfer seats. | Core MVP | History remains; archived users cannot sign in. |
| CORE-06 | Archive an organization after the paid period ends and allow reactivation. | Core MVP | No grace period. |
| CORE-07 | Require MFA for internal administrative roles. | Core MVP | External MFA may be added later. |
| CORE-08 | Use entitlements, not payment status alone, to control access. | Core MVP | Sources include manual, enterprise, Stripe, promotional, and GD included. |
| CORE-09 | Support GD_CONCIERGE, GD_ALL_ACCESS, SIGNATRAIN_HR, SIGNATRAIN_MANAGER, LEGISLATIVE_TRACKING, BOT_ACCESS, and EVENT_ACCESS. | Core MVP | Logical names may change in implementation. |
| CORE-10 | Provision one HR seat for Concierge and two for All Access without a user Stripe transaction. | Core MVP | Record source as GD included. |
| CORE-11 | Allow internal admins and company admins to assign/transfer available seats. | Core MVP | Company HR Admin cannot change billing. |
| CORE-12 | Support manual company activation without online payment. | Core MVP | Required for early and enterprise contracts. |
| CORE-13 | Support Stripe card, ACH, invoice/PO, annual, and monthly billing. | Optional priced module | The company is the Stripe customer. |
| CORE-14 | Charge added seats immediately on a prorated basis; removals apply next period. | Optional priced module | Refunds remain manual. |
| CORE-15 | Allow coupons, GD discounts, custom prices, and manually contracted pricing. | Optional priced module | Internal authorization required. |
| CORE-16 | On cancellation, stop renewal and preserve access until paid period end. | Optional priced module | Organization archives at period end. |
| CORE-17 | Provide in-app/email notifications for invites, sessions, requests, alerts, certificates, and payment events. | Core MVP | GD emails omit privileged content. |
| CORE-18 | Provide scoped CSV exports and high-impact administrative audit logs. | Core MVP | Audit includes roles, seats, entitlements, publication, overrides, and GD access. |
| CORE-19 | Allow logged support impersonation without privilege escalation. | Core MVP | Restricted GD content remains protected. |

# 6. Signatrain Product Definition

## 6.1 Products

| Product | Commercial model | Included access | Boundary |
| --- | --- | --- | --- |
| HR Subscription | $3,500 first seat; $2,000 additional; annual | HR Masterclasses, Risk Roundtable, Bot, New HR Bootcamp, HR/scenario library, configured certificates | Legislative Tracking is a buy-up |
| Manager Subscription | $1,000 per manager/year | Scenario Library, three core manager sessions, manager courses/programs | No HR Masterclasses, Roundtable, Bot, or legislative tracking |
| Private Company Cohort | Contracted | Company-only enrollment, configured sessions, company-specific scenarios/materials | White-label branding later |
| Mixed Company Cohort | Contracted/subscription | Multi-company cohort with shared sessions and portal access | Reporting stays organization-scoped |
| Live Event / Association | Contracted | Event access and materials | No self-service one-time purchase in MVP |

| ID | Requirement | Classification | Business rule / note |
| --- | --- | --- | --- |
| ST-01 | Represent a course as an ordered set of modules. | Core MVP | Module order is mandatory. |
| ST-02 | Allow modules to contain video, text, downloads, and optional question/evaluation blocks. | Core MVP | No full assessment engine. |
| ST-03 | Represent scenarios as standalone content that may be referenced by courses/cohorts. | Core MVP | Scenarios need not belong to a course. |
| ST-04 | Classify content by type, audience, topic, publishing status, and optional jurisdiction. | Core MVP | Audience is required for HR/Manager access control. |
| ST-05 | Allow private cohort-specific content. | Core MVP | Not visible outside that cohort. |
| ST-06 | Use Draft -> In Review -> Approved -> Published -> Archived. | Core MVP | Configured reviewer approval required. |
| ST-07 | Record reviewer, review date, expiration date, outdated flag, and change log. | Core MVP | No complete rollback/version restoration. |
| ST-08 | Prevent archived/expired content from appearing to new learners while retaining historical completion. | Core MVP | Certificates remain unless revoked. |
| ST-09 | Require approval before publishing a Zoom recording. | Core MVP | Upload and publish are separate. |
| ST-10 | Provide HR/Manager dashboards with courses, sessions, scenarios, progress, and certificates. | Core MVP | Dashboard differs by entitlement. |
| ST-11 | Allow topic/content-type browsing within eligible catalog. | Core MVP | Entitlements and audience filter access. |
| ST-12 | Resume video from the last saved position. | Core MVP | Progress saved periodically and on exit. |
| ST-13 | Complete video only after 95% of unique duration is watched. | Core MVP | Seeking allowed; skipped intervals do not count. |
| ST-14 | Allow audited admin completion override. | Core MVP | Reason required. |
| ST-15 | Allow users to choose from offered live-session dates. | Core MVP | No waiting list in MVP. |
| ST-16 | Create Zoom registration automatically from portal registration. | Core MVP | Zoom remains delivery system. |
| ST-17 | Aggregate Zoom join/leave data and reconnects. | Core MVP | API/account capability must be verified. |
| ST-18 | Complete live session after 90% attendance. | Core MVP | Admin override allowed with reason. |
| ST-19 | Record Risk Roundtable and allow Fireflies transcription. | Core MVP | Publish recording only after approval. |
| ST-20 | Restrict Risk Roundtable to active HR subscribers. | Core MVP | Public within eligible community, not public web. |
| ST-21 | Support private company cohorts with company-only enrollment and special materials/scenarios. | Core MVP | No white-label in MVP. |
| ST-22 | Allow admins to create/reschedule/cancel sessions and manage registrations. | Core MVP | Notify users of material changes. |
| ST-23 | Configure course/program completion from modules, video, attendance, and optional evaluation. | Core MVP | Rules are per course/program. |
| ST-24 | Define Manager Program as a configurable set of required courses/sessions. | Core MVP | All configured requirements must be met. |
| ST-25 | Generate certificates with unique ID and public verification URL. | Core MVP | Verification exposes limited metadata. |
| ST-26 | Retain completion/certificate evidence for five years. | Core MVP | From completion/issue date unless policy extends. |
| ST-27 | Allow certificate revoke/reissue with audit reason. | Core MVP | Record is not deleted. |
| ST-28 | Store SHRM/HRCI program/credit metadata manually. | Core MVP | Direct API is deferred. |
| ST-29 | Provide company training views and CSV export. | Core MVP | Minimum: learner, product, content, registration, attendance, completion, certificate. |
| ST-30 | Do not send learner engagement events to HubSpot in MVP. | Core MVP | Commercial handoff remains separate. |
| ST-31 | Embed third-party Bot only for entitled HR users. | Core MVP | Manager users excluded; Bot itself out of scope. |

# 7. Greenwald Doherty Client Portal

Product boundary The GD portal is a secure client front door. It does not become a parallel matter-management, time-entry, legal accounting, or complete document-filing system.

## 7.1 Offerings represented

| Offering | Commercial model | Portal representation | Boundary |
| --- | --- | --- | --- |
| Concierge | $1,000/month + $2,500 setup | Triage, scheduling, templates, annual check-in, discounted Level A project, legislative tracking, one HR seat | Matter-level work/litigation excluded |
| All Access | From $3,500/month | Covered matters subject to exclusions, regular touchpoints, reviews, templates, named attorney, legislative tracking, two HR seats | Limits/exclusions configurable |
| Flat-Fee Project | Quoted | Request, proposal status, Adobe Sign handoff, limited project status | Available when provisioned |
| Hourly Matter | Centerbase billing | Limited status/scheduling when enabled | Time and billing stay in Centerbase |

| ID | Requirement | Classification | Business rule / note |
| --- | --- | --- | --- |
| GD-01 | Display plan, status, renewal data, included benefits, usage, and linked Signatrain seats. | Core MVP | Custom enterprise values supported. |
| GD-02 | Provide onboarding checklist with tasks, owner, due date, status, and document upload. | Core MVP | Concierge setup deliverables may be checklist items. |
| GD-03 | Allow GD Operations to complete, waive, reopen, or reassign onboarding tasks. | Core MVP | Actions audited. |
| GD-04 | Track benefit allocations and states: available, scheduled, in use, completed, expired, not included. | Core MVP | Rules are plan-configurable. |
| GD-05 | Allow GD Client User to submit a request with category, subject, description, urgency, contact preference, privacy scope, and attachments. | Core MVP | Show emergency/legal disclaimers. |
| GD-06 | Support company-visible and restricted requests. | Core MVP | Restricted visible only to submitter, permitted GD staff, and added participants. |
| GD-07 | Use statuses Submitted, Triage, More Information Needed, Assigned, Scheduled, Answered, Converted to Matter, Closed. | Core MVP | Labels may be refined. |
| GD-08 | Allow GD Operations to triage, prioritize, assign attorney, request information, and determine service path. | Core MVP | AI triage remains invisible/outside build. |
| GD-09 | Allow assigned GD Attorney to communicate, update disposition, and authorize matter conversion. | Core MVP | Assignment/privacy controls apply. |
| GD-10 | Display plan-based response target/SLA messaging. | Core MVP | Exact language/timing remains a policy dependency. |
| GD-11 | Send status notifications without privileged content in email. | Core MVP | Email links to authenticated portal. |
| GD-12 | Provide secure request thread and attachments. | Core MVP | Formal matter communication may remain in Centerbase/email/calls. |
| GD-13 | Support internal-only notes and log access to restricted records. | Core MVP | Never visible to client roles. |
| GD-14 | Prevent Signatrain-only admins and unauthorized company users from viewing GD content. | Core MVP | Shared identity does not imply legal-data access. |
| GD-15 | Create or associate a limited portal matter reference when request converts. | Core MVP | API or manual linkage. |
| GD-16 | Display approved summary fields only: title, category, status, attorney, dates, next action. | Core MVP | No full Centerbase record replication. |
| GD-17 | Keep Centerbase authoritative for matters, billing, time, filing, and client records. | Core MVP | Portal never supersedes legal record. |
| GD-18 | Allow manual portal matter-summary updates if Centerbase API is unavailable. | Core MVP | Prevents API limits from blocking launch. |
| GD-19 | Embed/deep-link Calendly and preserve appointment context. | Core MVP | Calendly remains scheduler. |
| GD-20 | Provide categorized, entitlement-based template library. | Core MVP | Document personalization later. |
| GD-21 | Allow flat-fee project request and proposal-status view. | Core MVP | Estimating remains internal. |
| GD-22 | Use Adobe Sign for proposal/engagement acceptance. | Core MVP | Portal stores reference/status. |
| GD-23 | Display subscription invoice/payment references and permitted matter-invoice links. | Core MVP | Stripe and Centerbase remain sources. |
| GD-24 | Automatically provision GD-included HR seats and allow company assignment. | Core MVP | One Concierge, two All Access, contract override allowed. |
| GD-25 | Preserve training history when GD access ends; restore on reactivation. | Core MVP | Seat source remains traceable. |
| GD-26 | Support additional purchased Signatrain seats alongside included seats. | Core MVP | Sources visible to internal admins. |
| GD-27 | Provide GD operational reports and limited CSV exports. | Core MVP | No default export of privileged request content. |

# 8. Legislative Tracking MVP-Lite

Legislative Tracking is a targeted employment-law alert product, not a general newsletter. It is included in both GD subscription tiers and may be purchased as an add-on by Signatrain HR organizations. It is unavailable to Manager-only subscribers. Every alert requires attorney review and sign-off.

| ID | Requirement | Classification | Business rule / note |
| --- | --- | --- | --- |
| LT-01 | Allow authorized internal editors to create alert drafts. | Optional priced module | Creation roles are configurable. |
| LT-02 | Capture title, summary, practical impact, recommended action, topic, jurisdiction, source reference, effective date, review date, and archive date. | Optional priced module | Source documents may remain internal. |
| LT-03 | Use Draft -> In Review -> Approved -> Published -> Archived. | Optional priced module | Only authorized GD Attorney/legal reviewer approves. |
| LT-04 | Target by state, city, topic, organization coverage, and entitlement. | Optional priced module | No automated monitoring. |
| LT-05 | Allow Company Owner/HR Admin to maintain covered jurisdictions subject to contract approval. | Optional priced module | Internal approval may be required. |
| LT-06 | Display alerts in both GD and Signatrain HR contexts. | Optional priced module | One alert object can serve both portals. |
| LT-07 | Send in-app and email notification on publication. | Optional priced module | Email uses secure link and limited metadata. |
| LT-08 | Track delivered and read/unread state. | Optional priced module | Not a legal acknowledgment. |
| LT-09 | Maintain review, publication, targeting, and entitlement audit history. | Optional priced module | No full rollback. |
| LT-10 | Exclude Manager-only users and non-entitled organizations. | Optional priced module | Enforced in API and UI. |

## 8.1 Exclusions

Automated crawling/monitoring of legal sources.

AI-generated legal summaries or automatic jurisdiction classification.

Automatic Bot knowledge-base updates.

75-city automation or external licensing.

# 9. Integrations and Systems of Record

| System | Purpose | Boundary / source-of-truth rule |
| --- | --- | --- |
| Platform database | Identity, organizations, roles, entitlements, seats, portal workflow data, audit references | Authoritative for access and portal workflow |
| Centerbase | Legal matters, client records, matter billing, time, filing | Authoritative legal operations; limited summary/reference integration |
| Stripe | Checkout, card/ACH, invoices, renewals, payment status, refunds | Authoritative for online subscription payment when module selected |
| HubSpot | CRM and commercial pipeline | No privileged GD request content or learner-event sync in MVP |
| Zoom | Live delivery, registration, attendance, recordings | Authoritative participation events; portal applies completion rule |
| Secure video provider | Streaming, progress events, signed access | Provider TBD; Drive is not production delivery |
| Calendly | Attorney scheduling | Embed/deep link; portal stores context/reference |
| Adobe Sign | Proposal/engagement signature | Signature source; portal stores status/reference |
| Bot vendor | HR Q&A experience | Third-party embed; Bot product excluded |
| Fireflies | Meeting transcription | Allowed for Roundtable; not automatically searchable/published |
| Microsoft 365 / Drive | Internal email/calendar/source files | Staging/source environment, not portal DB/video delivery |

## 9.1 Integration principles

Provide a manual operational fallback where practical.

Store external identifiers and sync status without silently overwriting authoritative legal or financial records.

Do not copy privileged legal content into HubSpot or Signatrain domains.

Load third-party scripts only for authenticated, entitled users after security review.

Later technical design must make API/webhook processing idempotent and auditable.

# 10. Status Models and Business Definitions

| Object | Statuses | Rule |
| --- | --- | --- |
| Organization | Active, Suspended, Archived, Reactivated | Archived cannot access; records retained |
| User | Invited, Active, Archived, Reactivated | Archived cannot sign in |
| Entitlement | Pending, Active, Suspended, Expired, Revoked | Only active grants access |
| Content | Draft, In Review, Approved, Published, Archived | Outdated/expired flags supplement status |
| Enrollment | Not Started, In Progress, Completed, Overridden | Rules drive completion |
| Live registration | Registered, Cancelled, Attended, Completed, No Show, Overridden | Completed at 90% unless overridden |
| Legal request | Submitted, Triage, More Information Needed, Assigned, Scheduled, Answered, Converted to Matter, Closed | Privacy and assignment are independent |
| Legislative alert | Draft, In Review, Approved, Published, Archived | Attorney sign-off required |
| Certificate | Issued, Revoked, Reissued | Retained after revocation |

| Metric | Definition |
| --- | --- |
| Active subscriber | User with active Signatrain HR or Manager entitlement |
| Video started | Entitled user initiates playback |
| Video progress | Watched intervals and last position recorded |
| Video completed | 95% unique duration watched or audited override |
| Session attended | Zoom participation recorded |
| Session completed | 90% scheduled duration or audited override |
| Course completed | All configured required course rules satisfied |
| Program completed | All configured program courses/sessions completed |
| Engagement | Broad event such as content view, video start, registration, alert read, or request interaction; reporting groupings later |

# 11. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Capacity | Up to 500 organizations, approximately 2,000 external users, approximately 100 concurrent video viewers. |
| Hosting | Production data and backups in the United States. |
| Delivery | Responsive web; desktop-first and functional on modern mobile/tablet browsers; no native app. |
| Authentication | MFA for internal admins; secure sessions, reset, invitation expiry. |
| Encryption | HTTPS/TLS in transit and encryption at rest for production databases, storage, and backups. |
| Authorization | Server-side enforcement by organization, role, entitlement, product domain, request privacy, and assignment. |
| Backup/Recovery | Automated backups, tested restoration, documented RPO/RTO during technical design. |
| Audit | High-impact admin and legal-data actions logged and access-controlled. |
| Retention | Signatrain completion/certificates retained five years; GD request/legal retention requires GD counsel approval and Centerbase alignment. |
| Privacy | No privileged content in email; least-privilege GD access; no real privileged data in demo. |
| Operations | Error monitoring, health checks, alerting, and basic operational dashboards. |
| Deferred assurance | Formal SOC 2, SSO, WCAG certification, and penetration testing are later, but architecture must not preclude them. |

# 12. Disposable Interactive Demo

After the feature map and key user journeys are approved, a disposable code-based demo can be built with Codex. It will validate navigation, terminology, role experiences, and workflow behavior. It will not contain production credentials, real legal data, or real customer data.

| Aspect | Definition |
| --- | --- |
| Roles | Platform/Signatrain admin, GD Operations Admin, Company Owner, Company HR Admin, HR Subscriber, Manager Subscriber, GD Client User, Faculty/Attorney. |
| Integrations | Mock Centerbase, Calendly, Adobe Sign, Bot, legislative alerts, Zoom attendance, email, and Stripe test/simulated checkout. |
| State | Seeded mock data, role switcher, deterministic reset. |
| Excluded | Production authentication, real payment capture, legal data, credentials, hardening, migration, final infrastructure. |
| Disposition | Disposable. Learnings transfer to production specification; code is not assumed reusable. |

# 13. Open Dependencies

These items do not block the next product-design artifacts, but they must be resolved before a fixed estimate or production commitment.

| Dependency | Required confirmation | Affects |
| --- | --- | --- |
| Animus Rex | SOW, repositories, deployment access, existing code, Stripe setup, design assets, ownership/licensing | Code audit and build-vs-takeover estimate |
| Centerbase | API/webhooks, sandbox, permitted fields, limits, legal/ethics approval | Integration scope and security |
| GD retention | Policy for requests, messages, attachments, audit, and matter summaries | Storage lifecycle/compliance |
| Zoom | Account tier, scopes, registration, attendance/recording access, webhooks | Live automation |
| Video hosting | Provider, cost, signed playback, analytics, upload/migration | Video progress/completion |
| Stripe | Account ownership, products/prices, tax, ACH/invoicing, contract process | Payment module |
| SHRM/HRCI | Completion/evaluation/certificate wording, program IDs, reporting duties | Certificate rules |
| Bot embed | Script, auth/token model, domain allow-list, user context, privacy, failure behavior | Integration detail |
| GD policies | SLA, urgency, disclaimers, cancellation/refund, privacy defaults | Workflow and copy |
| Calendly/Adobe Sign | Access, embed/deep-link, webhooks, templates, callbacks | Automation depth |
| Compass MSP/cloud | Approved providers, security/logging standards, operational ownership | Infrastructure |
| Migration | Existing companies, users, payments, videos, certificates, templates, requests | Migration workstream |
| Brand/UX | Logos, typography, domains, DNS, email sender domains | Design/launch readiness |

# 14. Acceptance Baseline

Both GD and Signatrain are public portals on a shared core.

Company 3 remains invisible and supplies reusable services.

GD is a client front door; Centerbase remains the complete legal matter/billing system.

Signatrain includes distinct HR and Manager entitlements.

Manual provisioning is core; online payments are separately estimated.

Legislative Tracking MVP-Lite is separately estimated.

Private cohorts support company-only enrollment and special materials, not white-label.

Video completion is 95% unique watch time; live completion is 90% attendance.

Optional evaluations and certificates are included; full assessment and direct SHRM/HRCI API are deferred.

The prototype is disposable and receives a separate Codex specification after journeys are approved.

# 15. Next Deliverables

| Order | Artifact | Purpose | Status |
| --- | --- | --- | --- |
| 1 | Role-permission matrix | Detailed domain permissions by role and scope | Delivered with this document |
| 2 | Feature map | Hierarchical capability map across all modules | Next |
| 3 | User journeys | End-to-end flows for external and internal roles | After feature map |
| 4 | Domain/data model | Entities, relations, ownership, status, retention | After journeys |
| 5 | Integration architecture | System context, data flows, sync, failure handling | After domain model |
| 6 | MVP backlog | Epics, stories, acceptance criteria, dependencies | After architecture |
| 7 | Technical specification and estimate pack | Stack, environments, security, migration, tests, assumptions | After backlog |
| 8 | Codex demo specification | Routes, screens, mock data, interactions, tests, deployment | Before prototype |

# Appendix A - Glossary

| Term | Definition |
| --- | --- |
| Entitlement | Time-bound permission granting access to a product/feature, independent of purchase method. |
| Seat | Assignable unit of subscription access. |
| Organization | Customer company whose users, plans, entitlements, reports, and data are isolated. |
| Scenario | Standalone attorney-reviewed workplace judgment content. |
| Course | Ordered learning structure containing modules and learning items. |
| Cohort | Defined learner group assigned to sessions and supporting content. |
| Risk Roundtable | Monthly live decision-making session available to HR subscribers. |
| Legal request | GD client inquiry entering triage and potentially converting to matter-level work. |
| Matter reference | Limited portal representation of a Centerbase matter. |
| Legislative alert | Attorney-reviewed jurisdiction-specific law-change notification. |
| Company 3 | Non-public infrastructure entity supplying services to GD and Signatrain. |

# Appendix B - Source Basis

Greenwald Doherty / Signatrain / Company 3 - Enterprise Strategy v2.2, June 2026.

Greenwald Doherty / Signatrain - Technical Architecture & Integration Questions, June 2026.

Stakeholder answers and accepted product recommendations recorded during June 2026 discovery.

Where this document differs from an unresolved statement in source materials, the later stakeholder clarification or explicitly accepted recommendation is treated as the current product decision.